HUENICS SALES, INGESTION & INVENTORY SYSTEM

Technical Scope Optimization & Modified Budget Proposal (PHP 63,000 → PHP 40,000 Max Budget)

📌 EXECUTIVE SUMMARY: This modified proposal outlines how to adapt the initial PHP 63,000 architecture into the client's strict PHP 40,000 budget cap while guaranteeing 100% completion and flawless execution of the core business process (Quotation ➔ 1-Click PO ➔ VAT & Math Audit ➔ BOM Deduction ➔ Delivery & Warranty).

# 1. Budget Comparison Overview

The table below contrasts the full-scale initial feature set against the optimized scope tailored to the PHP 40,000.00 budget limit:

| Functional Domain | Initial Proposed Scope (₱63k) | Modified Scope (₱40k) | Cost Adjustment |
| --- | --- | --- | --- |
| PDF Ingestion Engine | Multi-vendor regex engine + visual layout GUI builder | Automated DB-driven dynamic regex parser & extraction (Zero code needed) | - ₱9,000 (Defer visual GUI) |
| Quotation & PO Conversion | Custom Quotes + 1-click PO conversion + 12% VAT audit | 100% INCLUDED — Full 1-Click conversion, 12% PH VAT & line math audit | ₱0 (Core Retained) |
| Modular BOM & Inventory | Recursive multi-tier sub-assembly tree + component deduction | Single-tier modular BOM checklist (COB, Driver, Heatsink) + Auto-deduct | - ₱6,000 (Streamline to 1-tier) |
| Delivery & Warranty Tracker | DR# logging, 6mo/1yr/2yr fixed clocks, 30-day alerts | 100% INCLUDED — Full delivery status & warranty lifecycle engine | ₱0 (Core Retained) |
| Sales Quota & Performance | Real-time Leaderboard + Quota setter + Gamification engine | Real-time Leaderboard, Quota gauges & Gross Profit calculation | - ₱5,000 (Defer gamification) |
| Notifications & Alerts | In-app alerts + SMS Gateway + Third-party SMTP dispatch | Native Filament In-App Notification Bell & Database Alerts | - ₱3,000 (Defer SMS carrier) |
| Multi-Auth Roles & Security | 4-Role RBAC (Admin, Ops, Sales, CEO) + Private disk storage | 100% INCLUDED — Enterprise multi-auth & secure private file vault | ₱0 (Core Retained) |

| Original System Proposal: | PHP 63,000.00 |
| --- | --- |
| Strategic Scope Optimizations (Deferred to Phase 2): | - PHP 23,000.00 |
| MODIFIED TOTAL INVESTMENT: | PHP 40,000.00 (EXACT CLIENT BUDGET) |

# 2. Detailed Breakdown of Features Optimized for Phase 2

## 1. Visual Coordinate Drag-and-Drop Layout GUI Builder (Savings: PHP 9,000.00)

Why it can be deferred: The underlying system already processes unlimited vendor formats via database rules (vendor_document_layouts and vendor_layout_field_mappings). Admins can add new vendor layouts seamlessly via simple database seeders or standard admin forms without needing a complex HTML5 canvas visual coordinate drag-and-drop tool.

Impact on Workflow: ZERO. The PDF parser parses all vendor formats automatically.

## 2. Recursive Multi-Tier Sub-Assembly Tree (Savings: PHP 6,000.00)

Why it can be deferred: Huenics lighting products (e.g. LED Tracklights) primarily require single-level modular choices (COB model, Driver amperage, Heatsink type). A clean single-tier BOM checklist satisfies 100% of actual assembly and auto-deduction needs without requiring multi-level nested assembly recursion.

Impact on Workflow: ZERO. All sub-components are auto-deducted upon marking delivery as delivered.

## 3. Advanced Sales Gamification & Dynamic Commission Calculator (Savings: PHP 5,000.00)

Why it can be deferred: The system still provides the full Real-Time Sales Leaderboard, Monthly Target progress gauges (₱ achieved vs target), and Conversion Rate win percentages per sales agent. Deferring only the animated gamification badges and custom multi-tiered commission bracket calculations saves development overhead.

Impact on Workflow: ZERO. Management and Sales still see real-time quota achievements and gross profit.

## 4. External SMS Gateway & Custom Carrier Integration (Savings: PHP 3,000.00)

Why it can be deferred: The system provides immediate, real-time In-App Notification Bell alerts and database notifications for low stock, expiring warranties, and overdue deliveries. External SMS telco credits and API gateway integrations can be connected later as an add-on.

Impact on Workflow: ZERO. All internal users receive instant alerts inside their Filament portal.

# 3. Core Deliverables Guaranteed Under PHP 40,000

End-to-End Quotation Management: Custom quotations with automatic line profit calculation, PDF cross-referencing, and status tracking (Pending, Approved, Rejected).

1-Click Quotation ➔ PO Conversion: Instant conversion copying all customer data, line items, and crediting the sales agent's quota.

12% Philippine VAT & Line Math Verification: Automated detection and red-flagging of vendor arithmetic errors (e.g., .85 line error, ₱112,500 copied VAT discrepancy).

Modular Component Auto-Deduction: Selectable COB, Driver, and Heatsink parts auto-deduct from stock when the PO is marked delivered.

Delivery & Warranty Tracking: Delivery Receipt (DR#) logging, overdue delivery alerts, and warranty clocks anchored to delivery date (6 Months, 1 Year, 2 Years).

Executive Sales & Profit Dashboard: Real-time monthly leaderboard, gross profit computation (Selling Price - Base Cost - Components), and quota progress.

Multi-Auth Role-Based Access Control: 4 distinct secure user roles: Admin, Operations Manager, Sales Executive, and CEO.

Private Document Storage Vault: SHA-256 duplicate upload prevention and protected private storage disk.