HUENICS SALES, INGESTION & INVENTORY SYSTEM

Technical Scope Optimization & Modified Budget Proposal (PHP 63,000 → PHP 45,000 Max Budget)

📌 EXECUTIVE SUMMARY: This revised proposal adapts the initial PHP 63,000.00 technical blueprint to the client's revised PHP 45,000.00 budget ceiling. It guarantees 100% complete delivery of the end-to-end operational pipeline (Quotation ➔ 1-Click PO ➔ 12% Philippine VAT & Arithmetic Audit ➔ Modular BOM Stock Deduction ➔ Delivery DR# & Warranty Clocks for 1yr, 2yrs, and 6 months) while maximizing feature coverage within the budget.

# 1. Budget & Scope Comparison (PHP 45,000 Max Budget)

The table below details the scope allocation under the revised PHP 45,000.00 budget cap:

| Functional Domain | Initial Proposed Scope (₱63k) | Modified Scope (₱45k) | Budget Adjustment |
| --- | --- | --- | --- |
| PDF Document Ingestion Engine | Multi-vendor DB parser + visual coordinate drag-and-drop canvas GUI | Automated DB-driven dynamic regex parser & extraction (Zero code needed) | - ₱10,000 (Defer visual canvas) |
| Quotation & 1-Click PO Conversion | Custom Quotes + 1-click PO conversion + 12% VAT & line math audit | 100% INCLUDED — Full 1-Click conversion, 12% PH VAT & line math audit | ₱0 (Core Retained) |
| Modular BOM & Inventory Auto-Deduct | Recursive multi-tier sub-assembly tree + component deduction | 100% INCLUDED — Modular BOM checklist (COB, Driver, Heatsink) + Auto-deduct | - ₱5,000 (Streamline to 1-tier BOM) |
| Delivery & Warranty Tracker | DR# logging, 1yr / 2yrs / 6 months warranty clocks, 30-day alerts | 100% INCLUDED — Full delivery status, DR# logging & warranty lifecycle | ₱0 (Core Retained) |
| Sales Quota & Performance Analytics | Real-time Leaderboard + Quota targets + Gamification engine | 100% INCLUDED — Full Real-time Leaderboard, Quota gauges & Gross Profit | ₱0 (FULL VALUE INCLUDED) |
| Notifications & In-App Alerts | In-app alerts + SMS Gateway + Third-party SMTP dispatch | 100% INCLUDED — Native Filament In-App Notification Bell & Database Alerts | - ₱3,000 (Defer SMS carrier) |
| Multi-Auth Roles & Security Vault | 4-Role RBAC (Admin, Ops, Sales, CEO) + Private disk storage vault | 100% INCLUDED — Enterprise multi-auth & secure private file vault | ₱0 (Core Retained) |

| Original System Proposal: | PHP 63,000.00 |
| --- | --- |
| Strategic Scope Reductions (Deferred to Phase 2): | - PHP 18,000.00 |
| MODIFIED TOTAL INVESTMENT: | PHP 45,000.00 (EXACT CLIENT BUDGET) |

# 2. Detailed Justification for Deferred Scope (₱18,000 Total Savings)

## 1. Visual Coordinate Drag-and-Drop Layout GUI Builder (Savings: PHP 10,000.00)

Why it can be deferred: The database-driven layout engine (vendor_document_layouts and vendor_layout_field_mappings) already processes unlimited vendor templates without code changes. System Administrators can manage vendor layout parameters via standard Filament forms or database seeders without needing an HTML5 canvas visual coordinate drag-and-drop tool.

Operational Impact: ZERO. The parser extracts quote/PO numbers, line items, and totals automatically across all vendor templates.

## 2. Recursive Multi-Tier Sub-Assembly Hierarchy (Savings: PHP 5,000.00)

Why it can be deferred: Huenics lighting assemblies (e.g., LED Tracklight MLTR 30W) utilize single-tier modular BOM components: COB (3000k/4000k), Driver (700mA/1050mA), and Heatsink. The streamlined modular component checklist satisfies 100% of actual assembly and auto-deduction requirements without needing deep recursive multi-level parent-child assembly trees.

Operational Impact: ZERO. All sub-components are accurately auto-deducted from inventory upon marking delivery as delivered.

## 3. External SMS Telco Carrier Gateway Integration (Savings: PHP 3,000.00)

Why it can be deferred: The system provides immediate, real-time In-App Notification Bell alerts and database notifications for low stock, expiring warranties, and overdue deliveries. External SMS telco credits and third-party SMS API subscriptions can be deferred to a future maintenance cycle.

Operational Impact: ZERO. All internal users receive instant alerts directly inside their Filament dashboard.

# 3. Complete Guaranteed Deliverables (Under PHP 45,000.00)

End-to-End Quotation Management: Custom customer quotes with auto-numbering (QT-YYYY-NNNN), line items with real-time profit computation, and status tracking (Pending, Approved, Rejected).

1-Click Quotation ➔ Purchase Order (PO) Conversion: 1-Click conversion copying customer details, line items, auto-computing 12% PH VAT, and crediting the sales agent's monthly sales quota.

12% Philippine VAT & Line Math Verification: Automated detection and red-flagging of vendor arithmetic errors (e.g., .85 line error, ₱112,500.00 copied VAT discrepancy).

Modular Component BOM Auto-Deduction: Checklists for COB, Driver, and Heatsink parts auto-deducting from stock when the PO is marked delivered.

Delivery & Warranty Lifecycle Tracking: Delivery Receipt (DR#) logging, overdue delivery alerts, and warranty clocks anchored to delivery date with 3 fixed standard options: 1 Year (1yr), 2 Years (2yrs), and 6 Months.

Full Real-Time Sales Leaderboard & Quota Gauges: Live ranked sales leaderboard, monthly target achievement gauges (₱ achieved vs target), win rate %, and realized gross profit engine (Selling Price - Base Cost - BOM Costs).

Multi-Auth Role-Based Access Control (RBAC): 4 distinct secure user roles: Admin, Operations Manager, Sales Executive, and CEO.

Private Document Storage Vault: SHA-256 duplicate upload prevention and protected private storage disk with strict authentication middleware.